| Minutes of Meeting 2016 |  |  |
| --- | --- | --- |
| Date | 14/03/2016 |  |
| Time | 1:30PM – 3:00PM |  |
| Duration | 1 hr 30 min |  |
| Venue | SIM University |  |
| Meeting # | ### GM06 |  |
| Attendees |  |  |
| Guan Junming |  | Team Leader, Lead Designer |
| Cai Biyuan |  | Lead Documenter, Lead Tester |
| Md Nur Akmal |  | Lead Implementer, Lead UI |
| Frederick Hong |  | Lead Artist, Lead Website Admin |
| Agenda(s) |  |  |
| 1 | Discuss work on simulator |  |
| 2 | Bring-home tasks |  |

| 1 | Discuss work on simulator |
| --- | --- |
| It has been a month since the team last met due to assignments, examination papers and a member having In-Camp Training. Therefore, team reviewed the status of the project and how far behind the team is in terms of the deadlines. User Interface - main menu is up and functioning; can only start simulation though - slight problem: if any changes are to be done to main menu, need to re-do video again (main menu is mostly made up of videos) - simulation settings is up; can add obstacles / food, change location of nest, and size of map; ability to randomize position of obstacles / food is also present - BUG: when choosing a new position for the nest, clicking on an occupied grid space will cause the nest to 'despawn' - simple UI during the simulation is up as well; able to place food General Ant / Foraging Behavior - tweaked ant movement; slightly more random now - BUG: animated ants slide when collecting food - BUG: black_ant model have collision issues when adding rigid body - ant trails still need a lot of work - ants seem to be floating Simulation World - ant nest model needs to be integrated into the world - texture of world yet to be changed - models of environmental items need to be created - models of food items need to be created |  |
| 2 | Bring-home tasks |
| The focus is going to be on the simulator, although secondary work on some of the documents can be done. The following needs to be uploaded into the project folder for the team to work on: - the Trail Renderer script - the mesh for the black_ant - the ant nest model A summary of the workload for the sprint #5 is as follows: Junming - work on improving ant trails, integrate ant nest and carpenter ant models into simulator Akmal - implement obstacle placing Biyuan - write up the template for the documents, come up with use case diagram Frederick - create food and environmental models Next meeting: TBD. |  |