| Minutes of Meeting 2016 |  |  |
| --- | --- | --- |
| Date | 19/01/2016 |  |
| Time | 05:00PM – 05:30PM |  |
| Duration | 30min |  |
| Venue | SIM University |  |
| Meeting # | ### SM01 |  |
| Attendees |  |  |
| Guan Junming |  | Team Leader, Lead Designer |
| Cai Biyuan |  | Lead Documenter, Lead Tester |
| Md Nur Akmal |  | Lead Implementer, Lead UI |
| Frederick Hong |  | Lead Artist, Lead Website Admin |
| Agenda(s) |  |  |
| 1 | Discuss overall plan |  |
| 2 | Bring-home tasks |  |

| 1 | Discuss overall plan |
| --- | --- |
| A discussion with our Project Supervisor was held. This was more of a Q & A session with regards to the project, and Project Supervisor needed to know some input before he can roll out the Project Plan for our team. A summary of the discussion is as follows: - Project Supervisor wanted to know if we are doing an ant nest simulation, a bee hive simulation, or both; was informed that we are leaning on doing ant nest simulation - Project Supervisor wanted to know if we are doing a simulation, or a simulation game; noted that he needs to know in order to draft the Project Plan - Project Supervisor asked what engine / language we would most likely be using; we proposed we were thinking about either Unreal 4, Unity or Ogre3D, and he laid out some pros and cons of each engine - laid out some of the features that the simulation should have e.g. nest defending, reaction to weather, behaviour when facing another species of ant or a giant enemy - laid out the rough deadlines for the various deliverables - was posed a question if we needed to create a database for the ant behaviours; gladly agreed that we should create one if we can - was posed a question if we needed to implement multi-threading; again agreed that we should if we can |  |

| 3 | Bring-home tasks |
| --- | --- |
| We had to email our Project Supervisor with the following: - whether we are doing an ant nest or a bee hive simulator - whether we are doing a simulation or a simulation game In addition, he proposed we do more research on the various behaviour of ants, and think about which features we can realistically put into the simulation in the time we have, and start working on the proposal. |  |